Construction Professional Services 2
(CPS2)
RM6356 Lots 1-8
Framework Brief (Specification) Schedule 14

## Contents

List of Annexes
Annex A: Project Types
Annex B CPS2 Services
Annex C: CPS2 Roles
Annex D: NDA Construction Professional Services Specification

# 1. Introduction

1.1. This Framework Brief (‘Specification’) sets out what Crown Commercial Service (The Client) and our Additional Clients want.

1.2. The Specification describes the technical requirements for the services that the Supplier Alliance Member will be required to comply with. This will include all Project Contracts awarded under the CCS
Construction Professional Services 2 Framework Alliance Contract Lots 1-8 (‘Framework Alliance Contract’) unless otherwise specifically referenced.

1.3. This Specification (Framework Brief) is part of The Framework Documents as set out in the Construction Professional services 2
FAC-1 Framework Alliance Contract paragraph 1.3, 1.4 and 1.5

1.4. For all Lots and/or Deliverables, the Supplier Alliance Member must support Additional Clients to follow best practise and industry leading practices/standards (see section 5 Standards or Guidance) where appropriate for the deliverables.

1.5. The Supplier Alliance Member may be required to consult and/or work with already appointed suppliers via other commercial agreements as detailed in the specific Project Contract. The suite of documents under this framework includes the FAC-1 Alliance Contract, The FAC-1 Framework Alliance Contract enables the government to align its strategies in construction with the key objective policies outlined in the Construction Playbook and Constructing the Gold Standard..

1.6. The Deliverables, requirements and any Standards set out in this specification are not exhaustive. Deliverables, requirements and Standards may be refined, to the extent permitted and set out in the
Framework Alliance Contract, by an Additional Client during the Project Contract stage to reflect the Additional Clients Deliverables requirements for entering a particular Project Contract.

# 2. Scope of Services

2.1. The Services required under the Framework Alliance Contract are divided into Eight Lots

2.1.1. Lot 1, General Infrastructure
2.1.2. Lot 2, Architecture Services
2.1.3. Lot 3, Project Management
2.1.4. Lot 4, Commercial Management
2.1.5. Lot 5, Defence
2.1.6. Lot 6, Defence Enhanced
2.1.7. Lot 7, International
2.1.8. Lot 8, Nuclear

2.2. The Framework Alliance Contract Lots are structured with the flexibility for the Supplier Alliance Members to provide multidisciplinary teams and services as well as single service appointments depending on the Additional Clients specific Project Contract requirement.

2.3. The Additional Clients Project Contract requirements will determine the Framework Alliance Contract Lot most appropriate to deliver the Additional Client needs.

2.4. The Services and Roles within each Framework Alliance Contract Lot are not an exhaustive list. Additional Clients may require other similar Services or Roles, which will be detailed in the Project Contract.

2.5. The Supplier Alliance Member must be capable of delivering all the Core Services & Core Roles relevant to their given Lot (in accordance with the requirements set out in this Specification document, annex B and C and Framework Alliance Contract documents), during the Framework Contract Period and until any
Project Contracts established under this Framework Contract expire.

2.6.	The Supplier Alliance Members may be required to provide the
Non-Core Services and Non-Core Roles as may be required by the Additional Client through Projects Contracts

2.7. Full detail of the Core and Non Core Roles and Services for each Framework Lot are outlined in Annex B and C.

2.8. The Supplier Alliance Members shall update the Client when there are any changes to its ability to provide Non-Core Services and/or Non-Core Roles at a frequency determined by the Client.

# 3. The Framework Lots

3.1. This section of the Specification outlines the general description of the Lot requirements for this Framework Alliance Contract.

3.2. Additional Clients have the flexibility and discretion to select the most appropriate Framework Alliance Contract Lot from the Framework Alliance Contract that best meets their specific Project Contract needs.

3.3. While the Framework Alliance Contract is divided into Lots, there may be instances where it is necessary for an Additional Client, in terms of best value, technical compatibility and health and safety, to award a Project Contract from a Lot which may include ancillary or support services that are available or associated within other Lot(s).

3.4. A list of Services and Roles for the individual lots can be found in Annex B and Annex C of this Specification. This list is not exhaustive, and Additional Clients will be clear in their Project Contracts what Services and Roles they require.

3.5. Lot 1: General Infrastructure, General Infrastructure, this Lot shall provide access to multidisciplinary construction professional services to support a wide variety of public sector projects through all stages of the project lifecycle. Supplier Alliance Members are expected to offer a wide range of suitably qualified and experienced professionals and have the capability and competence to provide, lead and coordinate multidisciplinary teams to deliver robust technical solutions, drive industry best practice value, embed sustainability and innovation and ensure regulatory compliance.

Supplier Alliance members under Lot 1 shall provide a range of
Services which may include but are not limited to;

- Full multidisciplinary construction professional service offering feasibility and design through to construction, operation, and decommissioning.
- Construction Project Management Services including coordination, scheduling, site management, risk mitigation, Construction Design and Management.
- Construction Project Commercial Management Services cost
& commercial management, quantity surveying
## ● Project and Programme Management Services overseeing
projects and programmes across their full lifecycle from planning, governance, coordination and delivery assurance.
- Programme & Portfolio Management Including PMO, governance, risk control, performance tracking, and resource optimisation across portfolios of construction and infrastructure projects.
- Engineering Services Including technical Engineering, Civil, Structural, Design and Advisory services
- Building Services Engineering Design and Coordination of Mechanical, Electrical, plumbing, fire safety and other associated building services.
- Architectural Services Including architectural design, masterplanning, sustainability, compliance and other associated Architectural services.
- Design Lead Services Leading coordination/provision of a multi‑disciplinary design team across all design stages
- Landscape Architecture & Urban Design including design of outdoor spaces and landscapes.
- Environmental Services Impact assessments, ecological services, Climate strategies and sustainability advice
- Construction related Advisory & Strategic Services infrastructure development, funding strategies, business cases, and policy advice.
- Digital Engineering, BIM, GIS and Data Analysis to help optimise construction and infrastructure projects
- Construction related Sustainability advisory services Decarbonisation strategies, Net Zero, BREEAM and Sustainable building solutions advice.
- Technical consultancy for complex, high-tech, scientific infrastructure projects and programmes
- Risk, Health & Safety Advisory management, health and safety compliance and construction site safety assurance
## ● Land & Site Investigation / Land Surveying site analysis, remediation and surveys ● Heritage, Conservation & Archaeology advisory services
- Transport & Infrastructure Planning/Design specialist engineering services in support of roads, rail and bridges etc.
- Fire Engineering Risk Assessment, Design, Compliance and Regulation advisory services.
## ● Geotechnical & Seismic Services

3.6. Lot 2: Architectural Services, this lot shall provide access to a range of professional architectural and associated services to support the design and delivery of a wide variety of public sector projects. Supplier Alliance Members are expected to provide suitably qualified and experienced professionals with the capability and competence to lead and coordinate innovative and practical architectural and design solutions ensuring compliance with relevant legislation, standards and industry best practice.

Supplier Alliance members under Lot 2 shall provide a range of
Services which may include but are not limited to;

- Architectural & Design Lead Services Leading design and or coordination/provision of a multi‑disciplinary design team across all design stages
- Masterplanning / Urban Design Planning and public realm design
- Interior Architecture & Design Spatial planning and design of interior environments
- Sustainable / Environmental Design Services sustainable design, net zero solutions, BREEAM and Environmental assessments
- Building Services Engineering Design and Coordination of Mechanical, Electrical, plumbing, fire safety and other associated building services.
- Building Facade Design planning, design, and detailing of exteriors
- 3d Modelling & BIM including digital modelling and BIM Coordination
- Planning Applications & Approvals advisory on planning applications, liaison with local authorities, and compliance with planning regulations.
- Feasibility Studies & Site Appraisals site constraints, opportunities, capacity ,and cost estimations
- Building Regulations & Compliance Ensuring designs meet applicable building codes and regulatory standards, managing applicable compliance processes
- Coordination of design and delivery including managing client briefs, coordination of multidisciplinary teams, management of cost, time and works
- Heritage & Conservation Architecture Design and advisory services for historic and listed buildings and advisory services for, conservation, reuse and restoration

3.7. Lot 3: Project Management, this Lot shall provide access to a range of project / programme management and associated services to support the successful leadership and delivery of public sector construction projects and programmes. Supplier Alliance Members are expected to provide suitably qualified and experienced professionals and be capable of coordinating multidisciplinary teams, managing cost and programmes, overseeing risk and ensuring compliance with relevant legislation, standards and industry best practice.
Supplier Alliance members under Lot 3 shall provide a range of
Services which may include but are not limited to;

## ● Construction Project Management Services Coordination,
Scheduling, Cost Control, Site Management and Risk mitigation
- Project and Programme Management Services Overseeing of projects and programmes across their full lifecycle from planning, governance, coordination and delivery assurance services.
- Portfolio Management Governance, risk control, performance tracking, and resource optimisation across portfolios of construction and infrastructure projects.
- Feasibility Studies & Business Case Appraisal evaluation of project viability, early stage planning and governance services.
- Project Programming & Planning / Scheduling Managing construction programmes, delay mitigation.
- Construction Procurement Advice & Contract Administration Supporting the procurement process, contract compliance, management and administration services
- Risk & Quality Management development and maintenance of risk registers, quality assurance processes to ensure project compliance
- Cost & Value Management Planning, monitoring, value engineering and cost control oversight
- Employees Agent Client representation to manage contracts and contracts on behalf of the additional client
## ● Design Management Coordination of design team activity
- Site Inspection and Monitoring Monitoring of site works progress, compliance with health, safety, quality and environmental
- Principal Designer / CDM services Ensuring oversight and compliance in accordance with Construction (Design and Management) & Building Safety Regulations
- Claims support contractual delay claims resolution and support services

3.8.	Lot 4: Commercial Management, this Lot shall provide access to a range of commercial management and associated services to support effective transparency, cost certainty, and best value outcomes of public sector projects. Supplier Alliance Members are expected to offer suitably qualified professionals (with public sector and industry expertise) to provide commercial advisory services across the full project lifecycle ensuring compliance with relevant legislation, standards and industry best practice.

Supplier Alliance members under Lot 4 shall provide a range of
Services which may include but are not limited to;

- Feisability Support early stage cost assessments and benchmarking)
- Cost Modelling and Planning Development on cost plans, forecasts and cost analysis
- Benchmarking Cost estimates and Market data reviews
- Value Management / Value Engineering Alternate proposals, whole life costing, and carbon cost effectiveness services
- Construction Procurement / Contract advice Procurement strategy, contract selection and risk allocation advisory services.
- Pre Contract cost management tender analysis, cost and commercial validation across a range of Construction & Infrastructure projects and programmes
- Post contract cost management cost monitoring, change control, variation management and forecast updates across a range of Construction & Infrastructure projects and programmes
- Final Accounting Advisory on Settlement of final accounts, negotiation of contractor claims, audits across a range of Construction & Infrastructure projects and programmes
- Risk & Change Management Risk register management, evaluation of variations ,change, and delay impact assessments
- Dispute resolution / Expert witness advising Additional clients on disputes, supporting claims adjudication and negotiation.
- Carbon & Sustainability Estimating/Costing Advisory services relating to Carbon implications, lifecycle studies, net zero solutions across a range of Construction & Infrastructure projects and programmes
- MMC cost assessment Impact and evaluation of prefab / Offsite MMC approaches

3.9. Lot 5: Defence, this Lot shall provide access to a wide range of construction professional services to support a wide variety of Defence and Defence related projects, which may include aspects of a sensitive nature, through all stages of the project lifecycle. Under this Lot, it is expected that services will be carried out at establishments that have stringent security regulations in place regarding site access, data and materials. Under this lot, the Supplier Alliance Member shall provide suitably security-cleared staff and have policies, protocols and procedures in place to satisfy Additional Clients security requirements. .

    1. Under this Lot, the Supplier Alliance Member, will be required to work in a Defence environment and to work in accordance with MoD policy, standards and guidance including but not limited to Government, MoD and Defence Infrastructure Organisation (DIO) policy and standards, guidance, joint service publications, technical specifications, technical booklets, design maintenance guides, processes and DIO task directives. The Supplier Alliance Member will also be expected to work to best Industry Practice and the requirements of practice, standards and guidance of the relevant professional bodies, Government appointed bodies, industry leading trade associations and manufacturers

    1. In specific circumstances,when supporting Project Contracts related to United States Visiting Forces (USVF) the Supplier Alliance Member may be required to have experience and qualification of US Codes, Standards and Regulations relating to the built environment. This will be specified by the Additional Client in the Project Contract.

  1. Lot 6: Defence Enhanced, this Lot shall provide access to a range of specialist construction professional services to support the design and delivery of Defence construction projects and
requirements for those of a sensitive nature (including sensitive overseas projects & programmes). Under this Lot, it is expected that services will be carried out at establishments or projects that have enhanced security requirements such as DV Clearance and regulations in place regarding site access, data and materials. Under this lot, the Supplier Alliance Member shall provide suitably security-cleared staff and have policies, protocols and procedures in place to satisfy security sensitive requirements. The Project Contracts under the Defence Enhanced lot are sensitive and are to be protected by application of the principles of “need to know”. If any doubt exists as to whether information regarding each Project / Project Contract is to be shared with any other person, the Additional Client is to be consulted.

  1. There is an expectation that for Additional Client’s Project Contracts the Supplier Alliance Member under this lot will ensure there is a board level Senior Responsible Person (SRP) to promote a security culture and ensure alignment to NPSA behaviours guidance within the Supplier Alliance Members organisation.

 The following definition of “Security Culture” will be used from the National Protective Security Authority (NPSA) “Security culture refers to the set of values, shared by everyone in an organisation, that determine how people are expected to think about and approach security.” https://www.npsa.gov.uk/security-best-practices/security-culture/intro duction-security-culture

The typical duties of the SRP for Project Contracts shall include (but are not limited to);

      - Development of specific Security Policy and overall responsibility for implementation.
      - Ongoing risk management reflecting current threats and Authority direction and guidance.
      - Oversight of Mitigation and Control of Project Specific Security Risks.
      - Demonstrates accountability for security breaches and has overall responsibility for investigation and implementing lessons learnt.
      - Responsibility for Information Handling policy and enforcement.
      - Link between the SRP and Security Manager is clear and easily identifiable, with regular interaction.
      - Demonstrates how the SRP is responsible for embedding a security culture within the organisation.

3.12. There is an expectation that the Supplier Alliance Member under this lot will have the ability to assign dedicated Security Manager(s) for Additional Client’s Project Contracts to support successful delivery when specified by an Additional Client that this is required.

The typical duties of the Security Manager shall include (but are not limited to)

        - Development of Project Specific security operating procedures and implementation for the Project (incl Supply Chain).
        - Actively maintains a high awareness of relevant security threats.
        - Clearly supports and promotes a Security culture.
        - Reports regularly to the SRP.
        - Overseeing security incident management planning.
        - Investigation of breaches and implementation of lessons learned.
        - Active involvement in the Mitigation and Control of Project Specific Security Risks.
        - Carrying out audits and inspections, including on the supply chain.
        - Assisting Authority in any security investigations.
        - Provides project specific security advice.

  1. The Supplier Alliance Member will have processes in place to ensure that the Project Contract’s project team will be selected based upon their security clearance status, nationality and role, this should include the process for sub-contractors selection. Supplier Alliance Members are expected to apply the NPSA Insider Risk
Mitigation Framework or equivalent
(https://www.npsa.gov.uk/specialised-guidance/insider-risk-guidance /insider-risk-mitigation-framework)

  1. Lot 7: International, this Lot shall provide access to a wide range of construction professional services to support a wide variety of projects through all stages of the project lifecycle in locations world-wide. Additional Clients include, but are not limited to, the Ministry of Defence (MOD) and the Foreign, Commonwealth and Development Office (FCDO). In addition to supporting overseas projects & programmes the Supplier Alliance Member will be expected to have the capability to undertake tasks in the UK.

  1. Lot 7 International - MOD Additional Client Requirements.

    1. The Supplier Alliance Member, will be required to work in an Overseas Defence environment to satisfy the specific requirements of customers and to work to MoD policy, standards and guidance including but not limited to Government, MoD and DIO policy and standards, guidance, joint service publications, technical specifications, technical booklets, design maintenance guides, processes and DIO task directives. The Supplier Alliance Member will also be expected to work to best Industry Practice and the requirements of practice, standards and guidance of the relevant professional bodies, Government appointed bodies, industry leading trade associations and manufacturers.

    1. Many Defence Infrastructure Organisation Project Contracts will require some of the Supplier Alliance Member to have higher levels of Security Clearance for personnel e.g. Developed Vetting (DV). Depending on the scale and complexity of the requirement the Supplier Alliance member will manage their own supply chain and deliver partnering/collaborative arrangements across a very large geographical area.

    1. The Location of establishments and areas/facilities include but are not limited to the following; Cyprus, Gibraltar,
Falkland Islands, Ascension Islands, Kenya, Singapore, Brunei,
Belize, Norway, Canada, Broader Middle East, Other
Operational Theatres/ Military Works Areas

3.16. Lot 7 International - FCDO Additional Client Requirements;

3.16.1.	The FCDO delivers a variety of infrastructure projects for Embassies, High Commissions, Ambassador’s Residences and staff accommodation and a range of industry expert Construction Professional Services are required to support these projects. These typical projects include but are not limited to:

        - Small scale projects – Installation of solar panels, compound wall reconstructions, seismic strengthening works, construction of new guardhouses and the lifecycle replacement works; through to

        - Larger scale projects - Fit out of office space in landlord owned buildings (including in high rise), remodelling and refurbishment of historic buildings; and new builds;

        - FCDO also delivers Aid Programmes in Overseas locations

3.16.2.	Some FCDO Project Contracts will require some personnel from the Supplier Alliance Member to hold higher levels of Security Clearance for personnel e.g. Developed Vetting (DV). Supplier Alliance Members should familiarise themselves with the clearance process and be willing to undertake suitable security clearance where required for Project Contracts.

3.17. Lot 8: Nuclear, this Lot shall provide access to a range of specialist construction professional services to support the design and delivery of construction projects and requirements within the Nuclear environment or similar highly regulated environments/sectors..

    1. The Supplier Alliance Member under this lot will provide the delivery of design, engineering, project management, and safety case support services for all public sector nuclear & conventional projects (including the MOD and Nuclear Decommissioning Agency) to ensure effective and efficient delivery of tasks, projects, and programmes. This ranges across the full project lifecycle (studies through to operations support) and includes any / all services needed in supporting the design process (project management, rig work, project controls, and specialist nuclear aligned support services).

    1. The Nuclear Lot will also cover areas of scope in support of design activities which shall include, but not be limited to project management, provision of systems (such as IT, digital models, AI, or databases), including provision of shared working areas (Networks / Cloud based systems) supporting co-location and effective communication systems.

    1. There may be instances where the Supplier Alliance Member is required to consider the optimisation / Best Available Technique (BATS) process as part of delivering specific design services.

    1. Sensitive	Nuclear	Information	(SNI)	and
Official-Sensitive (OS) Information may be required to be produced by the Supplier Alliance Member for certain services completed under the Nuclear Lot. Some MOD Project Contracts will require some personnel from the Supplier Alliance Member to have higher levels of Security Clearance for personnel e.g. Developed Vetting (DV). Supplier Alliance Members should familiarise themselves with the process and be willing to undertake security clearance where required.

  1. Nuclear Decommissioning Authority (NDA) Group requirements for Lot 8 are detailed in Annex D.

  1. Lots 5, 6, 7 and 8 (Defence, Defence Enhanced, International and Nuclear) will typically have an intelligent client commissioning and receiving the service(s) from that lot for their Project Contracts. As an intelligent client the respective Additional Client organisation has an inhouse capability with understanding, knowledge and competence in the service. The respective intelligent client capability includes civil servants, who may be supported by consultants such as a client side partner, in the ownership, management and oversight of the service with typical intelligent client roles such as, but not limited to, commissioning, planning, management, assurance, etc. Where a client side partner is present they are expected to work within the client to support the client’s management and oversight of a Supplier Alliance Member service and are independent of that Supplier Alliance Member.
General guidance on intelligent client roles for property, which can also provide high level guidance for government infrastructure, is at https://www.gov.uk/government/publications/intelligent-client-roles-fu nctional-guidance/intelligent-client-roles-functional-guidance-html

# 4. Social Value Priorities

4.1. The Supplier Alliance Member is required to embed social value into Project Contracts, in line with The Public Services (Social Value Act 2012) and PPN003 PPN 003: The Public Services (Social Value) Act 2012 (HTML) - GOV.UK

The Supplier Alliance Member should consider the following policy themes as a priority (derived from PPN002 Social Value Model):

Kickstart Economic Growth: the Supplier Alliance Member must demonstrate their ability to align to and deliver outcomes in the following policy areas when required:

  - Fair work, including fair pay practices, fair working conditions, and in- work progression plans.
○ Skills for growth, including identifying and supporting skills gaps in learning and development opportunities.
○ Resilient, innovative and flexible supply chain, delivering contracts to new businesses and entrepreneurs, start-ups, SMEs, VCSEs and mutuals. They will demonstrate co-design and delivery with communities and anchor partners.

Make Britain a clean energy superpower: the Supplier Alliance Member must demonstrate their ability to align to and deliver outcomes in the following policy areas when required:

  - Reducing carbon footprints, minimising waste, and promoting the use of clean energy and green technologies.
○ Influence staff, suppliers, customers and communities through the delivery of the contract to support climate and nature protection and improvement

Break down barriers to opportunity: the Supplier Alliance Member must demonstrate their ability to align to and deliver outcomes of the following policy areas when required:

  - Employment and training for those who face barriers to employment
○ Creating a pipeline of opportunities for the contract workforce, reducing barriers to entry for under-represented groups.

Build an National Health Service (NHS) fit for the future: the Supplier Alliance Member must demonstrate their ability to align to and deliver outcomes of the following policy areas when required:

  - Increasing productivity through physical and mental wellbeing: both in the supply chain and communities in the relevant area.

Supplier Alliance Members will be required to submit data against the key metrics and measures as detailed in the Framework Alliance Contract. The collation of this data will be via online survey; however this is subject to change based on current Client-wide system pilots.

# 5. Standards or Guidance

5.1. The Supplier Alliance Member shall support the adoption of measures aimed to improve efficiency and value for money to assist in the achievement of the targets set out in the Construction Playbook and Constructing the Gold Standard at both Framework Alliance Contract and Project Contract level.

5.2. The Construction Playbook and Constructing the Gold Standard include several key priorities aimed at delivering better, faster, safer and greener solutions. The Supplier Alliance Member shall align all services to support these priorities by engaging early with the Additional Client and the supply chain promoting collaborative working through adoption of measures including but not limited to:

5.2.1. Improve Health & Safety in the sector by complying with legal requirements and working to reduce the risk of occupational disorders and work-related mental ill health.

5.2.2. Set the right behaviours and practices throughout the design, construction, occupation and maintenance stages, and the handoffs between these stages to ensure Net Zero carbon targets and requirements are consistently achieved (Constructing the Gold
Standard Recommendation 3)

5.2.3. Set the right behaviours and practices throughout the design, construction, occupation and maintenance stages, and the handoffs between these stages to ensure Building Safety regulatory requirements are consistently achieved. (Constructing the Gold
Standard Recommendation 3)

5.2.4. Promote SME opportunities and capture improved value by identifying SME strengths and use Supply Chain Collaboration systems to maximise social value (Constructing the Gold Standard
Recommendation 7)

5.2.5. Improve economic, social and environmental outcomes through early supply chain involvement (ESI), using ESI and Supply Chain
Collaboration systems in Project Contracts (Constructing the Gold
Standard Recommendation 13)

5.2.6. Use delivery model assessments to inform and support framework strategies, procurement, contracting, management and Project
Contracts (Constructing the Gold Standard Recommendation 15)

5.2.7. Assess and control the costs of framework deliverables through the use of evidence-based benchmarks and whole life Should Cost
Models (Constructing the Gold Standard Recommendation 16)

5.2.8. Improve framework outcomes by supporting collaborative systems for the management of framework relationships and strategic supply chain relationships (Constructing the Gold Standard
Recommendation 23)

5.2.9. Take action and promote investment in training the future workforce through upskilling and apprenticeships

5.2.10.	Further embedding digital technologies and promoting the development and use of Modern Methods of Construction (MMC) (Constructing the Gold Standard Recommendations 11 and 12).

5.2.11.	Promote and support early engagement and the use of clear Outcome-based approaches (Constructing the Gold Standard
Recommendation 14)

5.2.12.	Ensure prompt, fair and effective payment, including the use of automated and digital systems through all tiers of the supply chain (Constructing the Gold Standard Recommendation 19,
Construction Playbook Priority 10)

5.2.13.	Taking action to implement contractual options that aim to mitigate risk of supplier insolvency through all tiers of the supply chain (Constructing the Gold Standard Recommendation 22)

5.2.14.	Drive continuous improvement in accordance with the principals contained within the Construction Playbook. Share and capture lessons learnt and case studies through the life of a project to improve processes, reduce cost and speed up delivery.
5.3. Alliance Supplier Members must comply with the Supplier Code of Conduct and any subsequent amendment or versions.

### 5.4. Guidance

Supplier Alliance Members are encouraged to align, promote and where applicable adhere to relevant industry best practices, Government codes of practice guidance and standards including but not limited to;

Title	Link
The Construction Playbook	Link
Constructing the Gold Standard	Link
The Value Toolkit	Link
UK BIM Framework	Link
The Building Safety Act	Link
Guidance on Collaborative Procurement for Design and Construction to Support Building Safety	Link
Modern Methods of Construction Guidance note	Link
Promoting Net Zero Carbon and Sustainability in Construction	Link
Centre for the Protection of National Infrastructure guidance on information interoperability	Link
National Procurement Policy Statement	Link
UK Infrastructure: A 10 Year Strategy (priorities including but not limited to driving consistency, taking a more collaborative / approach, enhanced data sharing & Supporting decarbonisation of the sector).	Link
The Royal Institute of British Architects (RIBA) Plan of Work	Link
Build UK Strategic priorities	Link
Business payment practices and performance: reporting requirements	Link
The UK's Modern Industrial Strategy 2025	Link
Government Soft Landings	Link
The Teal Book	Link
Industrial Strategy Sector Plans	Link
Government Property Strategy 2022-2030	Link
Government Functional Standard GovS 004: Property	Link
Government Functional Standard GovS 007: Security	Link

### 5.5. Standards

5.5.1. The Supplier Alliance Member shall at all times for the duration of this Framework Alliance Contract, and the term of any individual Project Contract, comply with the relevant standards for the scope of the services including but not limited to, the following:

5.5.1.1. All Lots: ISO 9001 Quality Management System or the current European Foundation for Quality Management (EFQM)
Excellence Model criteria or equivalent

5.5.1.2. All Lots: An Environmental Management System supported by ISO 14001 Environmental Management System or equivalent

5.5.1.3. Lots 5-8 Only: A Health and Safety Management System supported by ISO 45001 Occupational Health and Safety Management Systems or equivalent.

5.5.1.4.	Lots 1-4 Cyber Essentials

5.5.1.5.	Lots 5, 6, 7 & 8 Cyber Essentials Plus

5.6. Additional Clients are able to specify additional standards (not listed above), certifications, accreditations or other requirements as “Conditions of Participation” at Project Contract stage.

# 6. Safety, Health, and Wellbeing

6.1. The Client and Additional Client places a strong emphasis on Safety, Health, and Wellbeing across all aspects of project delivery. High standards shall be maintained at all times with a proactive approach to risk management, regulatory compliance and the promotion of a positive safety culture.

6.2. The Supplier Alliance Member shall manage health and safety in line with the requirements for individual Project Contracts which may include, but is not limited to:

6.2.1.1.	The Building Safely Act 2022 https://www.gov.uk/guidance/the-building-safety-act

6.2.1.2.	Construction (Design and Management) Regulations
2015 https://www.hse.gov.uk/construction/cdm/2015/index.htm
6.2.1.3.	General guidance for the industry as prescribed by the Health and Safety Executive
https://www.hse.gov.uk/construction/index.htm. The Supplier Alliance Member will be required to prioritise wellbeing to help ensure a safe, productive, and sustainable working environment, where physical and mental health are recognised as fundamental to overall project/Project Contract success.

# 7. Environment & Sustainability

7.1. The UK Government is committed to sustainability and places great importance on working with all Supplier Alliance Members to deliver services with sustainability embedded. The Client and Additional Client is committed to optimising the positive impact of construction activities and minimising any adverse impacts that construction has on the environment. The Supplier Alliance Member shall work with the Additional Client in achieving these goals across the lifecycle of the Project Contract. This includes the design process, materials selection, construction techniques and construction methods implemented.

7.2. The Supplier Alliance Member shall ensure that it adheres to Government guidance and best practice including working to support the Government clean energy mission(https://www.gov.uk/missions/clean-energy).

7.3. The Supplier Alliance Member shall work proactively with its Supply Chain to help quantify and reduce the environmental impacts of the services / project contracts, when requested by the Additional Client in the Project Contract. The Supplier Alliance Member may also be required to report on other specific achievements (Including initiatives implemented within the design phase that will result in carbon saving)., the details of which will be noted in the Project Contract.

7.4. Where applicable the Supplier Alliance Member shall deliver the obligations in respect of CO2 reporting requirements as set out in PPN006 Taking account of Carbon Reduction Plans in the procurement of major government contracts.

7.5. The Supplier Alliance Member shall support the Additional Client in the delivery of the requirements of the relevant Government Buying Standards where requested and where applicable.

7.6. The Supplier Alliance Member shall work with the Client and or Additional Client to identify and support the delivery of circularity and waste reduction principles in the delivery of the contract where requested and where applicable.

7.7. The Supplier Alliance Member shall support the Additional Client in meeting the obligations related to delivery Biodiversity Net Gain where applicable in relation to the Schedule 7A of the Town and Country
Planning Act 1990 (as inserted by Schedule 14 of the Environment Act
2021)

7.8. The Supplier Alliance Member may be required to evidence additional accreditations associated with environmental sustainability where reasonably requested by the Additional Client.

# 8. Small and Medium-sized Enterprises (SMEs)

8.1. The Supplier Alliance Member shall take action to provide opportunities for the inclusion of SMEs within their supply chain. Supplier Alliance Members shall actively work to capture enhanced value through the adoption of measures including but not limited to;

8.2. The utilisation of supply chain collaboration systems to maximise social value contributions for the benefit of Additional Clients in line with Constructing the Gold Standard Recommendation 7.

8.3. Seeking opportunities to facilitate SME inclusion though subcontract packages of work for example where specialist services, regional delivery or innovation is beneficial and adds value to the Additional Client objectives.

8.4. Ensure fair and transparent contract terms and prompt payment practises through all tiers of the supply chain
https://www.gov.uk/guidance/prompt-payment-policy#full-publication-up date-history

8.5. Report on performance as required under the Framework Alliance Contract Success Measures and Targets and any specific Project Contract requirements.

8.6. Support Additional Clients in the adoption and implementation of guidance set out in applicable procurement policy aimed at taking action to provide opportunities for the inclusion of SMEs within their supply chain.

8.7. The Supplier Alliance Member SME engagement strategies should align with Additional Client objectives as defined in Project Contracts.

# 9. Digital Data and Information Management

9.1. The Supplier Alliance Member shall adhere to and apply the requirements set out in Schedule 6 (Data Protection) of the Framework Alliance Contract for all Project Contracts when delivering the services on behalf of the Additional Client.

9.2. All Data held by the Supplier Alliance Member shall be held in accordance with the Framework Alliance Contract unless specified in the Project Contract.

9.3. Commercial Confidentiality will be maintained where summarised data is made available to other parties, for the purpose of reporting and benchmarking

# 10. Data Security

10.1. The Supplier Alliance Member will be required to adhere to and apply the requirements set out in Schedule 6 (Data Protection) of the Framework Alliance Contract.

10.2. The Supplier Alliance Member shall recognise that some data provided under the Framework Alliance Contract and in Project Contracts will be protectively marked and/or may contain potentially sensitive information. The Supplier Alliance Member shall protect such data, in accordance with the security classification, and shall also ensure that GDPR compliant data management systems are in place.
10.3. The data security classification for the Framework Alliance Contract will be the OFFICIAL TIER.

10.4. If Project Contracts require a security classification higher than OFFICIAL TIER, then this will be specified within the Project Contract for example, Official-Sensitive (OS) or SECRET. However, a security classification of OS will be required as a minimum for all Project Contracts with Lot 6 and the ability to obtain Facility Security Clearance
(FSC) will be required where specified. FSC and higher classifications
may also be required for Project Contracts within Framework Alliance Contract Lots 5, 7 and 8.

10.5. For Project Contracts under Lots 5, 6,7 and 8 the Supplier Alliance
Member will have processes in place to ensure compliance with OFFICIAL-SENSITIVE (OS) and above document disposal, which must include
-using National Protective Security Authority (NPSA) approved shredders and shredding removed by waste contractor - electronic media to be disposed of in accordance with the requirements in HMG IA Policy No. 5 - Secure Sanitisation

### 10.6. Lot 6 - Defence Enhanced Data Security

10.6.1.	Projects under Lots 6 will be sensitive in nature and the minimum-security classification for projects will be
OFFICIAL-SENSITIVE. All Supplier Alliance Members and any sub-contractor personnel engaged directly on these Project Contracts shall hold Security Clearance (SC) as a minimum (BPSS is not acceptable) and shall be Sole UK Nationals (hold no other or dual nationality). Core members of the project team will likely require Developed Vetting (DV) as well as being Sole UK nationals and other specific clearances are expected to be required. These clearances must remain valid for the duration of the Project
Contract work, as stipulated in the Project Contract documentation (These requirements may also be applicable and specified in Project Contracts in Lots 5, 7 and 8).

10.6.2.	Unless specified, projects will have a Security Aspects Letter (SAL) and the Supplier Alliance Member shall fulfil the requirements of the SAL in its entirety as part of the delivery of each
Project Contract in the Defence (Lot 5) and Defence Enhanced Lot (Lot 6). A SAL provides a contractual means of ensuring that security is addressed in the work that a Defence Supplier is undertaking and is only required for projects classified at
OFFICIAL-SENSITIVE or above. It will detail the specific classified information that the supplier will be responsible for holding. It will normally provide specific project security requirements, such as clearance and handling requirements
10.6.3.	The Project Contracts under the Enhanced lot are Sensitive and are to be protected by application of the principles of “need to know”. If any doubt exists as to whether information regarding each project is to be shared with any other person, the relevant Project Manager is to be consulted. Unless otherwise identified by the SAL all documents shall be classified as Official-Sensitive and therefore should be handled in accordance with relevant Additional Client guidance. No Official-Sensitive information is to be sent via the Internet or discussed over the Public Telephone Network or via
Mobile Phone. Failure to comply with the security information or
Site access requirements may result in immediate termination of the Project Contract. The Supplier Alliance Member will have IT systems in place to ensure the receipt, sending, storage and creation of OFFICIAL-SENSITIVE (OS) Project Contract information and these IT systems will meet Secure by Design and/or retain Defence Assurance Risk Tool (DART) accreditation status
(https://www.security.gov.uk/policy-and-guidance/secure-by-design )
10.6.4.	A Security Management Plan (SMP) aligned with the SAL must be produced for each project (Project Contract) let and maintained by the Supplier Alliance Member. A SMP outlines the policies, procedures, and resources required to manage and reduce security risks. It identifies potential threats, assesses vulnerabilities, and implements measures to protect against those threats. The principal contents of an SMP should mirror the considerations contained with GovS 007: Security
(https://www.gov.uk/government/publications/government-functional -standard-govs-007-security). The Supplier Alliance Member shall review and update their Security Management Plan not less frequently than a monthly basis, or as otherwise set out in the Project Contract.
10.6.5.	The SMP shall demonstrate how sensitive information will be controlled to meet the Additional Client (‘End user’) satisfaction and ensure that;
-there will be no unauthorised access and that security will not be compromised.
-In particular, that sensitive information will not be provided to persons who do not hold the appropriate personnel security clearance or are not Sole UK nationals or persons holding dual nationality.
The Supplier Alliance Member shall also ensure that the SMP includes the application of the requirements of the SAL to their supply chain and sub contractors. The SMP must also include the role and scope of the responsibilities of a named Security Manager. The requirements will be specified during the Project Contract process.

# 11. Personnel Security

11.1. Basic Personnel Security Standard (BPSS) clearance will be required as a minimum for all Personnel for all Project Contracts, unless stated otherwise in the Additional Client Project Contract or as set out below.

11.2. Security Clearance (SC) is likely to be required for Personnel supporting Project Contracts under Lots 5, 7 and 8. Security Clearance (SC), Developed Vetting (DV) and Sole UK Nationals will be required for Personnel supporting Project Contracts under Lot 6 and potentially required for Lots 5, 7 and 8.

11.3. For Lot 6 Defence Enhanced, both the Senior Responsible Person
(SRP) and Security Manager roles must be filled by personnel who hold Security Clearance (SC) and are sole UK nationals, as a minimum. To engage in delivering projects under Lot 6, the SRP and Security Manager roles will require Developed Vetting (DV) clearance and potentially additional clearances.

11.4. On certain Additional Client sites, access may be needed into the High Security Areas (HSA) of the nuclear licenced site. Details of arrangements will be included within Additional Client Project Contracts.

11.5. If required by the Client and/or Additional Client, the Supplier Alliance Member shall, at its own cost, ensure that its Personnel undertake and comply with all personal security clearance vetting prior to the receipt of ‘Official – Sensitive’ or higher security classified documentation.

11.6. The Supplier Alliance Member shall remove any personnel who fail the security vetting or nationality requirements from the provision of the Project Contract until such time as the conditions no longer exist that resulted in the failure. These conditions should be reviewed regularly to ensure security clearances and nationality status remain valid during the delivery of any Project Contract.

11.7. The availability of the requisite number of personnel with the relevant technical skills, competence and/or experience may impact upon the Supplier Alliance Member’s participation in a Project Contract.

# 12. Supply Chain Management

12.1. Unless Specified in the Project Contract, the Supplier Alliance Member will be required to adhere to and apply the requirements of the Framework Alliance Contract for all Project Contracts when delivering the service on behalf of the Additional Client.

12.2. The Supplier Alliance Member shall proactively seek opportunities to engage with Supply Chain partners where value can be added to Additional Client Project Contracts. Examples include seeking economies of scale, cost avoidance and removal of duplication of costs.

12.3. The Supplier Alliance Member shall select its Supply Chain through fair, open and transparent competition. The Supplier Alliance Member shall establish and develop relationships and contractual arrangements with its Supply Chain that are complementary to the relationships and contractual arrangements under the Framework Alliance Contract and Project Contract.
12.4. The Supplier Alliance Member shall manage its Supply Chain to ensure that the required standards for the delivery of the services are consistently achieved.

12.5. The Supplier Alliance Member shall ensure the coordination of all outputs provided by its Supply Chain in the delivery of the services, and shall effectively manage all interface risks to provide a seamless service for all Project Contracts.

12.6. The Supplier Alliance Member shall have robust performance management and benchmarking processes in place to ensure the objective measurement and assessment of the performance of its Supply Chain.

12.7. The Supplier Alliance Member shall improve Supply Chain arrangements to achieve continuous improvement in the delivery of the services. The Supplier Alliance Member shall also measure any ‘added value’ provided by its Supply Chain in the delivery of the services, including but not limited to improved sustainability and improved employment and skills - as set out in the Framework Alliance Contract.

12.8. The Supplier Alliance Member shall ensure the coordination of all outputs provided by its Supply Chain in the delivery of the services and shall effectively manage all interface risks to provide a seamless service to the Client or Additional Client.

12.9. The Supplier Alliance Member shall establish and develop relationships and contractual arrangements with its Supply Chain that are complementary to the relationships and contractual arrangements under the Framework Alliance Contract and any Project Contract.

12.10.	The Supplier Alliance Member shall have robust processes in place to ensure that Project Contract Success Measures and Targets capture the performance of its Supply Chain. The Supplier Alliance Member’s Supply Chain will be required to align to the Objectives and Measures included within each Project Contract and the Framework Alliance Contract.

12.11.	Supply Chain performance management shall include measurement of Success Measures and Targets in relation to cost, programme and quality of the services delivered as stated in the Framework Alliance Contract and or the Project Contract.

12.12.	The Supplier Alliance Member shall manage its Supply Chain to ensure that the required standards for the delivery of the services are consistently achieved ‘first time’.

12.13.	The Supplier Alliance Member shall appoint a responsible duty holder to be accountable for the performance of its Supply Chain and shall advise the Client or Additional Client as to who this is.

12.14.	The Supplier Alliance Member shall ensure Fair Treatment of its Supply Chain by ensuring fair and prompt payment terms for their Supply Chain (in accordance with relevant procurement guidance) and ensuring length of contracts and notice period are agreed fairly with its Supply Chain.

# 13. Modern Slavery

13.1. The Client recognises the significant risk of modern slavery and labour standards abuses in the construction sector, and the Supplier Alliance Member shall recognise and actively manage the risk of modern slavery and exploitation in construction Supply Chains at Framework Alliance Contract level and in the delivery of each Project Contract.

13.2. Supplier Alliance Members are responsible for adhering to the policy recommendations described within PPN009 : Tackling modern slavery in government supply chains.

13.3. Supplier Alliance Members must address the risk of Modern Slavery and exploitation in construction Supply Chains, in line with the principles set out in the Chartered Institute of Building (CIOB) guidance:
Building a Fairer System: Tackling Modern Slavery in Construction Supply Chains

13.4. Supplier Alliance Members must undertake suitable background checks on the agencies who supply them with labour, including where the agency is operating in a supervisory role.

13.5. The Supplier Alliance Member shall have processes in place to check identity and confirm Right to Work checks both within its Supply Chain as part of its selection process, and on induction onto site.
Worker-paid recruitment fees are prohibited. All the Supplier Alliance Members’ labour force and that of its Supply Chain must have written terms and conditions of employment/ engagement before commencing any of the requirements of the Project Contract.

13.6. The Supplier Alliance Member must support worker access to remedy for breaches of labour standards, including modern slavery. All construction sites must include advising personnel on the Modern Slavery Helpline as part of site induction measures, or advertise the existence of the Helpline through other measures such as posters or flyers on site.

13.7. The Supplier Alliance Member is required to agree to the following universal principles:

13.7.1.	employment is chosen freely;
13.7.2.	freedom of association is respected;
13.7.3.	working conditions are safe and hygienic;
13.7.4.	child labour is not used;
13.7.5.	wages are not lower than minimum wage;
13.7.6.	working hours are not excessive;
13.7.7.	no discrimination is practised;
13.7.8.	regular employment is provided; and 13.7.9.	no harsh or inhumane treatment is allowed.

13.8. The Supplier Alliance Member shall ensure that the above conditions are met within their labour recruitment and within their Supply Chain.

# Annex A: Project Types
The indicative project types for the proposed Lots are listed in Annex A table below. Please note the list is not exhaustive and does not limit the requirements that may be procured within Project Contracts.
Lot 1 – General Infrastructure	Lot 2 – Architectural	Lot 3 – Project Management	Lot 4 – Commercial Management	Lot 5 – Defence	Lot 6 – Defence Enhanced	Lot 7 – International	Lot 8 – Nuclear
Multi-Disciplinary Construction Consultancy Services (as detailed in section 3.5) to support a wide / range of projects and Programmes including; / Hospitals, High Rise / Developments, Sustainability & / Environmental, Schools & Further / Education, Healthcare, Highways / & Roads, Prisons, Housing, / Residential & Commercial / Buildings, Rail, Airports & Ports, / Gas Power & Storage, Nuclear, / Offshore Energy, Wind, Biomass, Solar, Electricity Grid & transmission, Digital (Broadband, 5g Infrastructure), Flood Defence, / Water & Waste projects , Science / & Research Sites, Land and / Housing, Decommissioning, Building Maintenance & refurbishment (Design), Smart Cities, Bridges & Tunnels, Cyber / Security Strategy, Aviation and Airfields	Architectural & Associated / Construction Consultancy Services (as detailed in section 3.6) to support a wide range of projects and Programmes / including but not limited to;; / Design Team, Design Services, / Innovation, Culture and Heritage Site Design, International Design and Policy Project / Hospitals, High Rise / Developments, Sustainability & / Environmental, Schools & Further / Education, Healthcare, Highways / & Roads, Prisons, Housing, / Residential & Commercial / Buildings, Rail, Airports & Ports, / Gas Power & Storage, Nuclear, / Offshore Energy, Wind, Biomass, Solar, Electricity Grid & transmission, Digital (Broadband, 5g Infrastructure), Flood Defence, / Water & Waste projects , Science / & Research Sites, Land and / Housing, Decommissioning, Building Maintenance & refurbishment (Design), Smart Cities, Bridges & Tunnels, Cyber / Security Strategy, Aviation and / Airfields	Project Management & / Associated Construction Consultancy Services (as detailed in section 3.7) to support a wide range of / projects and Programmes including; / Programme and Project / Management, Project Controls / Office, Project Management / Office, Administration, Risk / Register, Procurement / Hospitals, High Rise / Developments, Sustainability & / Environmental, Schools & / Further Education, Healthcare, / Highways & Roads, Prisons, / Housing, Residential & / Commercial Buildings, Rail, / Airports & Ports, Gas Power & / Storage, Nuclear, Offshore / Energy, Wind, Biomass, Solar, / Electricity Grid & transmission, Digital (Broadband, 5g / Infrastructure), Flood Defence, / Water & Waste projects , / Science & Research Sites, / Land and Housing, / Decommissioning, Building / Maintenance & refurbishment / (Design), Smart Cities, Bridges / & Tunnels, Cyber Security / Strategy, Aviation and Airfields	Single-Disciplinary / Construction Professional Services to support the successful delivery of a variety of infrastructure projects including; / Commercial Management & / Associated Construction / Consultancy Services (as detailed in section 3.8) to support a wide range of / projects and Programmes including; / Procurement, Procurement strategy development, ITT Documentation, cost reduction, supply chain mapping, commercial assurance, Cost / Modelling / Hospitals, High Rise / Developments, Sustainability & / Environmental, Schools & / Further Education, Healthcare, / Highways & Roads, Prisons, / Housing, Residential & / Commercial Buildings, Rail, / Airports & Ports, Gas Power & / Storage, Nuclear, Offshore / Energy, Wind, Biomass, Solar, / Electricity Grid & transmission, Digital (Broadband, 5g / Infrastructure), Flood Defence, / Water & Waste projects , / Science & Research Sites, / Land and Housing, / Decommissioning, Building / Maintenance & refurbishment / (Design), Smart Cities, Bridges / & Tunnels, Cyber Security / Strategy, Aviation and Airfields	Multi-Disciplinary Construction Consultancy Services to support a wide range of Defence projects / and Programmes including / Marine, Aviation, Airfields, Training, Accommodation, messes, catering, medical, workshops, Offices, Warehouses, Jetties, & Civil Infrastructure works. Capital projects/Programmes & Estates Optimisation, Cyber Security Strategy.	Multi-Disciplinary Construction Consultancy Services to support a wide range of projects and / Programmes including; / Similar to Lot 5 Defence with the added layer of highly sensitive information which would mean highly cleared personnel, systems and processes.	Multidisciplinary Construction Professional Services to support the successful delivery of a variety of infrastructure projects in overseas locations across the world. / Embassies, Ambassador’s / Residences and staff accommodation, in overseas / locations across the world. Projects range from a new guardhouse or small Residence refurbishment, fit out of office space in landlord owned / buildings (including in high rise) through to major new Embassy developments, Estates management professional services, Delivery and management services. / Office Type Accommodation; / Schools; Barrack Blocks / Technical Office & Workshop Type / Accommodation / Industrial Warehouse/Workshop & / Hangar Type Facilities / Housing and Accommodation Units / Hardened Facilities (e.g. Hardened / Aircraft & Communication / Facilities)Complex Facilities (e.g. Medical/Dental & / Offices/Communication Facilities / Catering / Dining Facilities / Roads; Airfield Construction & AGL / Systems / Civil Engineering Projects (e.g. / Maritime & Offshore) / Infrastructure (e.g. Electrical / Distribution; Heating Systems; POL; / Fire, Water & Drainage) / and generally as per lot 5.	Multi-Disciplinary Construction Consultancy Services to support a wide range of projects and / Programmes including; / Decommissioning facilities, storage and transport of nuclear materials, Building Maintenance & / Refurbishment, Logistics Strategy, / Fuel Reprocessing, Waste Retrieval, / Safe management and storage of Nuclear Waste, Design and Safety Case.

RM6356 Construction Professional Services V2	35
© Crown Copyright 2025

# Annex B : Services
The Service types that can be accessed through the Framework Lots are listed in Annex C. The Services within each Lot are not an exhaustive list. Additional Clients may require other similar Services, which will be detailed in the Project Contract.

# Annex C : Roles
The Role types that can be accessed through the Framework Lots are listed in
Annex B. The Roles within each Lot are not an exhaustive list. Additional Clients may require other similar Roles, which will be detailed in the Project Contract.

[Note: Please refer to RM6356 Attachment 3a Pricing matrix workbook and price evaluation guidance Annex A & B for Qualifications and Experience Definitions].

# Annex D: Lot 8, Nuclear, Nuclear Decommissioning Authority Group Requirements
A summary of the NDA group specific requirements is provided in Annex D

RM6356 Construction Professional Services V2	36
© Crown Copyright 2025