Case studies
Big Data Analytics, RM6195

National Underground Asset Register
(NUAR)

Atkins Realis

# Case studies
Department of Science, Innovation and Technology (DSIT) Geospatial Team
# The customer need
The Geospatial Team at the Government Digital Services (GDS, formerly Geospatial Commission and part of DSIT) required a transformational solution to improve safety and efficiency in underground excavation through a centralised digital platform for accessing buried asset data. This tool would provide rapid, standardised and accurate information, accessible on-site and in the office. This would facilitate a reduction in accidental utility strikes, increase speed of work and support safer planning. The customer required a Minimum Viable Product (MVP) to be delivered within six months, followed by iterative coverage expansion.
# The solution
AtkinsRéalis was commissioned by the GDS to deliver the National Underground Asset Register (NUAR), a secure, cloud-based platform providing instant access to underground asset data. The programme was structured under a “OneTeam” model with three integrated workstreams:
• Asset Owner Engagement: Engaged with 700 AOs and collected data from over 350 asset owners to ensure a comprehensive national view and ensuring the solution was aligned with industry standards. A benefit-led approach established buy-in, responsiveness and collaboration across a highly diverse stakeholder group.
• Data Transformation and Ingestion: Collaborated with 1Spatial to transform data into a single comprehensive database, aligned with the Open Geospatial Consortium Model for Underground Data Definition and Integration (OGC MUDDI) standards.
• Platform Development: In conjunction with the Ordnance Survey, developed a secure, cloud first, Government Digital Service (GDS) and National Cyber Security Centre (NCSC) compliant, portal accessible on any device.
Delivery was underpinned by Agile methodology, real-time progress tracking via Power BI, and strong governance through a centralised PMO. Security controls were also embedded from inception, aligned with NCSC and National Protective Security Authority (NPSA) guidance. This structure enabled an early MVP delivery and in October 2024, operations were handed over to Ordnance Survey.

# The benefits
• Faster, safer excavation: Reduced data access time from 6.1 days to 60 seconds, predicted to save the UK economy £490 million annually, a 36x return on investment.
• Lower costs of data sharing: Streamlined processes predicted to cut costs by £91 million per year.
• Improved planning and reduced disruption: Standardised, convenient and accessible data reduces risks for workers, reduced disruption for the public by preventing accidental strikes, and better coordination of road works.
• An exemplar for future National Data Sharing Initiatives: Established a standardised source of underground asset data, enabling future integration with other national datasets.
# Customer feedback
'I continue to be blown away by the knowledge, experience and passion of the team!' Chris Chambers, Geospatial Team at the Government Digital Services.