RM6335
Digital and Legacy Applications and Services Framework
Statement of Work
[Project Title]

# Contents
1. Summary
2. Programme Overview/Problem Statement
3. Programme Scope
4. Outcomes
5. Scope of Work
  1. General Requirements
  2. Specific Requirements
  3. Risks, Assumptions, Issues and Dependencies
  4. Deliverables & Delivery Milestones
  5. Considerations
  6. Responsibilities
  7. Acceptance Criteria
  8. SOW Reporting Requirements
6. Locations of work and travel
7. Clearance/Equipment
8. Reimbursable Expenses
9. Offboarding and Termination
10. Overtime and on-call
11. Appendix A - Supplier Proposal
12. Approvals

Summary

SoW Reference
SoW/ Project Title
SoW version
SoW version issue date
Call-Off contract reference
The Buyer
The Supplier
Type of Agreement
Call Off Agreement
Contract Workspace Reference
SoW Start Date
SoW End Date
Pricing mechanism
Work-days included
Total cost of SoW

This Statement of Work document is made by and between
[insert the Buyer]
AND
[insert the Supplier]

Programme Overview /Problem Statement

[Guidance for the Buyer - to be deleted: Provide a background as to why this work is needed. For example, will the new service support a current or new government policy or an organisation goal? Is there a current digital service that is no longer fit for purpose and not meeting user's needs?

Be clear what problem the supplier will be solving. Define if current services are in alpha, beta for example. If the supplier is working on different work packages relating to the overall programme outcome, this needs to be described clearly to minimise IR35/contingent labour risks.
N.B. For the avoidance of doubt this contract is for the provision of services. The buyer/client is not responsible for the day to day management of resources under this contract.

Programme Scope

[Insert text]
Outcomes

[Guidance for the Buyer - to be deleted: Any acceptance criteria, delivery dates and approval required should be aligned clearly to specific deliverables.
The ‘how’ should be clear and specific to the ‘what’ (deliverables).
Each line/deliverable should be easily identified and understood in its own context.]

In order to assure the solution against the relevant policies and standards, we will provide an approval authority to confirm against criteria; including acceptability, usability and sustainability.

We are seeking the following outcomes through partner support (see section Deliverables and Delivery Milestones below for a breakdown of expected deliverables).

At the end of the contract – we must be able to say:

Deliverable	How	Acceptance criteria	Accepted by	When
[Insert text; identify the specific outcome that is to be achieved]	[Insert text; include any reporting and governance specific to that deliverable (e.g. by means of regular show-and-tells and/or showcase events; monthly tracking and reporting of costs and progress against this SOW]	[Insert text; acceptability, usability and sustainability, including any policies and standards]	e.g. / Delivery Manager [name] / Programme Manager [name]	e.g. / Monthly reviews [include specific dates] Or End of stage review [include specific dates]
[Insert text]	[Insert text]	[Insert text]	[Insert text]	[Insert text]

Scope of Work
  1. General Requirements
[Insert text]
  1. Specific Requirements
[Insert text]
  1. Risk, Assumptions, Issues and Dependencies (RAID)
### [Insert text]
  1. Deliverables & Delivery Milestones

The following deliverables are required for this Statement of Work period:

Deliverable	Sub Deliverable / Description	Due

###
  1. Considerations
[Guidance for the Buyer - to be deleted: below is an example. Add/amend as required]

- The supplier is expected to work with the programme collaboration tools specify tools
- Supplier will be compliant with Off-payroll working rules (IR35)
- Supplier resources will have appropriate levels of security clearance
- [include any other considerations the work]
  1. Responsibilities (split between Buyer and Supplier)

[Guidance for the Buyer - to be deleted: below is an example. Add/amend as required]

The Supplier will be responsible for:

- The Supplier will select suitably qualified and experienced staff and third parties to deliver the statement of work and will ensure the relevant security checks i.e. BPSS are completed prior to arrival on site.
- The Buyer will be provided with the names, addresses and phone numbers of the selected staff with two weeks’ notice prior to arrival on-site to ensure security, access and equipment requirements are completed where appropriate
- The Supplier has the right to substitute staff at any point ensuring that there will not be any impact to delivery of the deliverables outlined in the statement of work.
- The Supplier will coordinate the performance, attendance and conduct of their staff and will ensure they and all supplier third parties comply with The Buyer’s H&S, Security and behaviour policies where provided.
- The Supplier will provide performance stats highlighting exceptions / issues relating to delivery.
- The Supplier will cooperate with other Delivery Groups and suppliers and share knowledge and expertise where it will facilitate overall programme delivery.
- Facilitating regular (specify frequency) performance review meetings.

The Buyer/Client will be responsible for:

[Guidance for the Buyer - to be deleted: below is an example. Add/amend as required]

- Provide access to service management and integration services tools and systems
- Be responsible for all Software Licences, hardware costs, maintenance contract with original equipment manufacturers.
- Provide access to SMEs like Enterprise Architects, other delivery group technical resources where required by the supplier
- Provision of the Buyer’s processes and policies to the Supplier in order to align their processes with customers’ expectations
- Approval of the Supplier deliverables (e.g. change approval) in a timely manner in order to deliver the contracted services.
- Provision of key communications and information such as scheduled changes performed by other delivery groups or suppliers which may impact the services provided by the Supplier.
- Provision of requirements for the Supplier to design and deliver operational reports, monitoring and alerting tools, service levels which are required to deliver the contractual services.
- Provision of requirements for service continuity, security and compliance which are required to deliver the contracted services.
- Facilitating regular (specify frequency) contract review meetings with the supplier.
- Provision of approval for this SOW prior to commencement.

The Buyer will not:

[Guidance for the Buyer - to be deleted: below is an example. Add/amend as required]

- Provide supervision over the Supplier’s staff.
- Provide direction to the Supplier’s staff.
- Exert control over the Supplier’s staff.

  1. Acceptance Criteria
[Guidance for the Buyer - to be deleted: below is an example. Add/amend as required]

- The acceptance criteria shall be that the Deliverables materially conform to the specifications and descriptions set forth above.
- The Buyer will review each deliverable from the supplier and any deficiency identified by The Buyer during a period of XX business days after delivery will be immediately notified to the Supplier in writing (by email or otherwise). In the event that a deficiency is duly notified during such period, the Supplier shall within XX business days remedy the deficiency and resubmit the deliverable for further acceptance review. [Amend as required]

  1. SOW Reporting Requirements/Governance

Location of work
[Guidance for the Buyer - to be deleted: Identify the primary location where the Supplier must deliver the services. Identify any other locations where the Supplier is authorised to deliver the services and when this would be permissible. The Parties should also agree the location to operate any project boards/ meetings, the locations and frequencies.]

Clearance/Equipment

Reimbursable Expenses
[Guidance for the Buyer - to be deleted: under this Framework, expenses shall only be recoverable where the Time and Materials pricing mechanism is used; and the Order Form states that recovery is permitted; and they are Reimbursable Expenses and are supported by Supporting Documentation. The Buyer shall provide a copy of their current expenses policy to the Supplier upon request.]

Read Framework Schedule 3 (Framework Prices)

Off Boarding and Termination
- As stated in the call off contract, the client has the right to reduce the rate of development or delivery of service contained within SoW when required.
- Should this happen, Supplier and Client will mutually agree a reduction in the service with a two week notice period. The outcome of which will likely be a reduction in team size by the supplier.
- The notice period should be given in writing (normally by email). The receiving party must acknowledge receipt of request within 24 hours.

Overtime and on-call
[Guidance for the Buyer - to be deleted: enhanced out of hours support service rates are offered under Framework Lot 2a, Lot 2b, Lot 3, Lot 4a and Lot 4b. Out of hours services day rates are only provided under Framework Lot 1.]
It is not anticipated that there will be a requirement for overtime or on-call requirements.

APPENDIX A – Supplier Proposal
### [Guidance for the Buyer - to be deleted: if the Supplier’s bid has additional things that you would like included in the contract, insert the Supplier’s bid here, including]
- Overall Approach
- Primary Responsibilities
- Strategy
- Outcomes & Deliverables (detailed in the ‘Deliverables’ section above)
- Team Structure
- Pricing
### Price /Service Role Breakdown
[Guidance for the Buyer - to be deleted: The pricing mechanisms and prices set out in Annex 1 of Framework Schedule 3 (Framework Prices) shall be available for use in calculation of Framework Prices in Call-Off Contracts. These Framework Prices will be used as the basis for the Charges (and are maximums that the Supplier may charge) under each Call-Off Contract]

XXX Proposes to execute the engagement for a Fixed Price of £XXXX (ex VAT)
The Price is calculated as per the table below:
Resource List	PD	Level	Rate Card Role	Rate £	Total £

### Payment Plan

The proposed payment plan is of XX monthly payments as per the final agreed resource model.
Payment Milestone	Date	Value

### Other Comments (including Assumptions, Risks, Dependencies)

The following are the key assumptions and dependencies on which the above proposal is based:
- The Buyer responsibilities and obligations described in the Work Order referenced above will be fulfilled.
- The Buyer will not be responsible for the provision of non-supplier resources to deliver the change management services but will provide a steer in order to connect the supplier to departmental specific interest groups and functions.
- Insert clearance level that will be required as standard for all. [Delete if not required]
- Any changes to the scope of work to be delivered are subject to a change control process.
- Any additional resources required will be on-boarded by The Buyer as per dates agreed.

Approvals
Buyer:	Supplier:
Signed:	Signed:
Name:	Name:
Date:	Date: